## Slide 1: Ad Omnia
Ad omnia in perpetuum

## Slide 2: Context & Problem
Data scattered across multiple sources
Delay in critical scenarios.
Severe damage to infrastructures and citizens.
Notes: In emergency situations and large-scale event management, Portuguese emergency and security agencies, such as Civil Protection, INEM, security forces, etc., operate using data scattered across multiple sources and proprietary systems (cartography, historical records, real-time feeds, ...) without a unified and up-to-date view of the situation.
This fragmentation hinders inter-agency coordination and delays decision-making in critical scenarios, where every minute counts.
This same lack of information can also impact citizens, who are left without essential information during a crisis.

## Slide 3: Goals
Integrate diverse data into a single platform
Develop a predictive AI engine to anticipate risk scenarios
Build a COP (Common Operational Picture) interface for decision support
Automated recommendation for resource allocation, routing, etc.

## Slide 4: Expected results
Functional COP platform for spatio-temporal data visualization, featuring public and private access tiers
Trained Predictive AI model for risk scenario forecasting
Tactical recommendation system providing automated suggestions for asset allocation and routing
Scalable, plugin-based architecture designed for future platform expansion
Unified data ingestion engine with built-in connectors for public data sources

## Slide 5: The team
Bernardo Reis
ML Engineer
Diogo Silva
SCRUM Master
Fernando Santos
Architect
Guilherme Martins
DevOps
Miguel Neto
Backend

## Slide 6: State of the Art

## Slide 7: High-Level Architecture

## Slide 8: Project Calendar
Milestone
Date
Tasks
M1
22/09 - 29/09
GitHub Organization (Bernardo)
Project backlog using GitHub Projects (Diogo)
Project logo (Fernando)
State of The Art (Guilherme)
Project Website (Miguel, Fernando)
APIs and Data gathering
M2
30/09 - 13/10
Personas, Requirements and User Stories gathering
Architecture Design
ER and Classes Diagram
High-fidelity UI mockups
M3
14/10 - 03/11
UI implementation
Core functionalities
Usability tests
Development environment setup
CI/CD pipeline

## Slide 9: Project Calendar
Milestone
Date
Tasks
M4
04/11 - 15/12
MVP features:
  Unified data ingestion engine
  COP interface
  Predictive AI
  Automated recommendation system
Tests for QA
Stabilization and deployment
M5, ...
15/12 - 01/06/27
Further development and refining
Commercial video
Poster for Students@DETI
Students@DETI demonstration
Final Report

## Slide 10: Communication Plan
3
Students@DETI
Presentation with demonstration of the project.
1
Website
Includes an overview of the project, as well as documentation and links to our repositories
2
Events
Participation in events: exhibitions and competitions (e.g., Think Tank)
4
Other
Meetings with emergency and security agencies

## Slide 11: Thank you
Email: adomnia.inperpetuum@gmail.com
GitHub: https://github.com/Ad-Omnia
Website: https://ad-omnia.github.io/